**Section 285.2060 Schedule B-7.1: Construction Work in Progress Percent Complete**

a) For the projects identified in Schedule B-7, provide information to determine the estimated percent complete, or for a future test year, expected to be complete, at the end of the test year.

b) Information provided shall include:

1) Project number;

2) Description of project;

3) Date project started;

4) Most recent estimated project completion date;

5) Original budget estimate;

6) Most recent revised estimate;

7) Accumulated construction costs; and

8) Percent complete (the amount in subsection (b)(7) divided by the amount in subsection (b)(6) x 100).